**UI**

**Introduction**

UI is one of the most important aspects of a web application, is what gives a web app structure,

**Phases**

* Research how to develop a great UI
* Design the UI (aesthetic and structural layout)
* Come up with a business logo
* Create the UI
* Test the UI

**Resources**

Research - 10 hours

Designing the UI - 30 hours

Business logo - 5 hours

Creating the UI - 30 hours

Testing - 15 hours

Total - 90 hours

**Who is responsible?**

Saturday solution is responsible for delivering a product that will have all the proper components of archiving user activity. Specific members TBD

**Risk assessment**

**Interdependencies**

UI is interdependent on almost all other features for fulfilling the requirements of our web app.