Estimated - 2162 hours

48 sprints, 2 sprints a week, 45 hours per sprint, 90 hours a week

User analysis Dashboard - 70

User garage - 100

Builder and upgrader - 200

Most popular pc build page - 70

Catalogue - 80

UI - 80

Logging - 20

Archiving - 10

Login/Logout system - 30

Error handling - 20

Network communications - 60

Registration - 10

Vendor Linking - 140

Support page - 140

User reviews and ratings - 40

Privacy page - 8

Data access store - 200

User management - 80

Data access control - 80

User experience - 30