**Reviews and Ratings**

**Introduction**

Reviews and ratings is a feature that allows accounts to leave feedback as well as contribute to the community in an interactive way. Builds will have reviews as well as a counting of star ratings to rank builds.

**Phases**

* Research how the specifics of implementation of this feature will be done.
* Create reviews section of the feature, including the text box and logic behind saving drafts, and posting reviews as well as linking them to their respective builds.
* Create ratings section, including the interactive star rating system, linking them to their respective builds
* Test reviews
* Test ratings

**Resources**

* Research - 5 hours
* Create reviews - 20 hours
* Create ratings - 5 hours
* Test reviews - 7 hours
* Test ratings - 3 hours
* Total - 40 hours

**Who is responsible?**

Saturday solution is responsible for delivering a product that will have all the proper components of archiving user activity. Specific members TBD

**Interdependencies**

Reviews and ratings interact with builds and logging, ratings and reviews must be logged, this includes submissions, submission attempts, submission cancels, failed submissions.