Vendor Linking Project Plan

## Estimate

The vendor linking feature, including researching time and implementation time, should take roughly 70 hours for vendor linking through an API/web crawler and roughly 70 hours for vendor linking through a vendor account. Testing will approximately take 30 hours.

Total time is roughly 170 hours.

## Risk Assessment

* Data retrieval must only show the current vendor’s information.
* Database access should be limited to the vendor’s information only.
* Parameterized queries must be used to prevent malicious users.
* Ensure a good UI/UX by making sure everything is fully tested.
* Ensure user access control correctly provides access to vendor account features.

## Interactions

Logging, login, network communication, datastore access, registration, and user access control